COREOS  /  MANUFACTURING INTELLIGENCE

# Business Requirements Document (BRD)

Strategic business case, business requirements, success metrics and governance

Version  1.0 (working draft)    Tanggal  16 Oktober 2026

Segmen  Make-to-order / job-shop / custom manufacturing

Dokumen rancangan untuk diskusi produk, pilot customer, dan refinement engineering. Seluruh target dan asumsi harus divalidasi bersama manufaktur pilot.

—————————————————————————————————————————————————————————————————

# 01  Executive summary

CoreOS adalah platform Manufacturing Operations Management (MOM) untuk manufaktur diskrit berbasis pesanan custom. CoreOS menghubungkan lifecycle order, engineering, resource planning, shop-floor execution, quality, dan customer visibility; intelligence layer secara bertahap membantu memprediksi risiko serta menawarkan opsi tindakan yang dapat diaudit.

Product thesis: perusahaan tidak cukup hanya tahu tahapan pekerjaan, tetapi harus tahu apakah komitmen delivery realistis, resource apa yang membatasi, dan langkah pemulihan mana yang paling masuk akal.

| Dimensi | Definisi bisnis |
| --- | --- |
| Target utama | Produsen job-shop, make-to-order, high-mix / low-volume: fabrikasi, panel listrik, machining, komponen custom. |
| Pembeli ekonomi | Owner/manufacturing director/operations manager. |
| Pengguna inti | Sales, engineering, PPIC, warehouse, supervisor, technician, QC, customer. |
| Core benefit | Traceable progress, qualified dispatch, shorter exception response, truthful customer updates. |
| Distinctive promise | Know production reality -> detect risk -> decide recovery, with evidence and approval. |

# 02  Business problem & opportunity

| Business problem | Akibat | Expected capability |
| --- | --- | --- |
| Tracking berbasis Kanban tidak mencerminkan kuantitas serta kualitas output | Progress tampak hijau tetapi barang belum siap delivery | Job/operation execution + QC accepted quantity |
| Skill teknisi ada di kepala supervisor | Penugasan salah, ketergantungan pada individu, isu compliance | Verified skill matrix + hard qualification gates |
| Jadwal dibuat tanpa shift, material, mesin, dependency | Double-booking dan janji delivery tidak realistis | Resource calendars + conflict detection |
| Handoff engineering–PPIC–warehouse manual | Keterlambatan tersembunyi hingga produksi berhenti | Released routing/BOM + material readiness |
| Customer sering meminta update status | Beban sales, kepercayaan turun | Controlled milestone customer portal |
| Ketika ada blocker tidak jelas imbasnya | Manajemen reaktif dan lama memutuskan | Exception inbox -> risk rules -> recovery |

# 03  Business objectives and measurable outcomes

Angka target di bawah adalah hipotesis pilot, bukan klaim hasil atau janji kinerja. Baseline harus dikumpulkan terlebih dahulu dan target dapat disesuaikan tiap perusahaan.

| KPI | Formula / definisi | Target awal (hipotesis) |
| --- | --- | --- |
| On-time delivery | Delivered on/before confirmed promise / delivered orders | Target pilot: +10 percentage points versus baseline |
| Plan adherence | Operations completed within published plan window / planned operations | Target pilot: establish baseline and improve |
| Lead-time variance | Actual lead time minus planned lead time in days | Target pilot: -20% average absolute variance |
| First-pass yield | Units passing initial inspection / units inspected first time | Target pilot: establish baseline and improve |
| Blocker resolution time | Average time between blocker opened and resolved | Target pilot: -20% vs baseline |
| Shop-floor event timeliness | Required events captured within current shift / expected events | Target pilot: >=95% |
| Qualification compliance | Assignments of restricted operations with valid verified credentials / restricted assignments | Target: 100% |
| Scheduling conflict prevention | Confirmed assignments free of prohibited technician/machine overlaps / confirmed assignments | Target: 100% |
| Customer status inquiry reduction | Comparative count of manual status requests per 100 orders | Target pilot: -30% vs baseline |

## North-star metric

Porsi order yang dikirim on time terhadap tanggal delivery yang secara eksplisit sudah dikonfirmasi customer. Metrik ini harus dibaca bersama persentase event yang dicatat tepat waktu agar dashboard tidak terlihat bagus karena data kosong.

# 04  Stakeholders and business responsibilities

| Stakeholder | Responsibility | Protected boundary |
| --- | --- | --- |
| Platform Admin | Multi-tenant provisioning, security, billing boundary | No operational cross-tenant data by default |
| Tenant Admin | Users, access, configuration, site controls | Full config in assigned tenant |
| Owner/Director | Operational oversight, risks, approvals | Read business summaries and authorized costs |
| Sales/CS | Orders, customer milestones, change requests | Cannot bypass engineering/QC release |
| Engineering Design | Drawing, revision, approval | Released drawing immutable |
| Engineering Process | BOM, routing, required skills/time | Cannot self-approve when segregation policy applies |
| PPIC/Planner | Dispatch, schedule, resource allocation | Cannot assign unqualified technician |
| Warehouse/Purchasing | Material availability, shortages | No unauthorized editing of released BOM |
| Supervisor | Technician verification, shifts, exceptions | Audit skill/availability edits |
| Technician | Assigned work, events, issue evidence | Own jobs; no schedule override |
| QC | Inspection, NCR, acceptance | Independent final release if configured |
| Customer | Shared orders, documents and approval | No internal jobs, margin or technician PII |

# 05  Scope definition and commercial packaging

## In scope — R0 Operational MVP

Multi-tenant/facility, access policy, audit trail dan operational events.

Customer order -> production job -> workflow instance -> operation.

Engineering release, routing/BOM dasar dan material readiness.

Technician profiles, skill verification, cert/authorization, shifts and absence exceptions.

Manual qualified assignment, machine/person overlap checking, dispatch queue.

Mobile technician execution, QR entry, good/reject/rework counts, photographic issue evidence.

QC signoff dan controlled read-only customer milestones.

## In scope — later releases

R1: capacity view, publishable schedule, change control, customer approvals, NCR/genealogy, dashboards, exception rules and read-only AI assistant.

R2: constraint-aware scheduling, smart assignment ranking, Promise Engine, similar-job knowledge and job costing.

R3: recovery scenario planner, digital passport, optional machine/vision integrations and collaborative subcontract network.

## Explicitly out of scope for initial release

General ledger/accounting, payroll, full WMS/inventory ERP, procurement contract management, PLC/SCADA control, autonomous machine actuation, industrial-grade image inspection without validation, and AI making irreversible production or QC decisions.

# 06  Current-state vs future-state business journey

| Stage | Today / As-is (hypothesis) | To-be with CoreOS |
| --- | --- | --- |
| Quote & order | Sales inputs order and manually estimates delivery | Order intake + feasibility criteria; Promise Engine in later stage |
| Engineering | Drawing, routing and BOM scattered | Controlled revisions, released specifications and routing |
| Planning | Whiteboard/Excel/kanban, manual operator selection | Eligibility-checked assign + calendar and machine conflict checks |
| Execution | Technician updates broad status | Timestamped quantity/time/evidence events on mobile |
| Quality | QC separated from board progress | Inspected and accepted quantities linked to jobs |
| Customer | Chats for status updates | Published, verified milestones and approved changes |
| Exception | Late recognition and reactive schedule changes | Blocker owners, impact propagation and recovery options |

# 07  Business requirements register

| ID | Requirement / value | Business acceptance | Phase |
| --- | --- | --- | --- |
| BR-01 | Single order-to-delivery chain | Every confirmed customer order traces to jobs, routing, QC and shipment | R0 |
| BR-02 | Process configurability | Admin can configure approved manufacturing workflows without code | R0 |
| BR-03 | Revision control | Approved drawing/routing used by live job stays reproducible | R0 |
| BR-04 | People competence | Restricted jobs assign only to personnel with verified applicable qualifications | R0 |
| BR-05 | Availability control | Scheduling checks shifts, exceptions, workload, resource conflicts | R0 |
| BR-06 | Execution evidence | Every operation can record time, quantity, exception and proof | R0 |
| BR-07 | Quality gate | Delivery readiness depends on actual QC acceptance, not card status | R0 |
| BR-08 | Customer visibility | External customer sees only approved subset of milestone data | R0 |
| BR-09 | Traceable decisions | Assignments, overrides, approvals and correction reason are auditable | R0 |
| BR-10 | Engineering change handling | Change request impacts active work with explicit authorization | R1 |
| BR-11 | Operational insight | Management sees blockers, schedule adherence and OTD baseline | R1 |
| BR-12 | Predictive risk | System surfaces evidence-backed order delay risks | R1 |
| BR-13 | Capacity optimization | Plans account for finite people/machine/material capacity | R2 |
| BR-14 | Feasible promise | Proposed dates reflect constraints and convey assumptions | R2 |
| BR-15 | Cost control | Estimated vs actual job cost and margin drivers identifiable | R2 |
| BR-16 | Recovery decision support | PPIC can compare proposed recovery options before approval | R3 |
| BR-17 | Enterprise integration | Import/export and event APIs support other systems, not forced ERP replacement | R1 |

# 08  Non-negotiable business policies

A worker cannot be confirmed for a restricted task without a verified skill at/above required level and any active mandatory certification/authorization.

An expired certificate is a hard stop; approval exceptions may not waive mandatory qualification rules. Training assignments require a separate, supervised training workflow.

No confirmed overlap for a person or exclusive-capacity machine during overlapping time windows; capacity >1 only if configured with units and limits.

Availability is derived from published roster/working calendar plus exceptions. Leave marked as draft/unknown must not be silently assumed.

Released engineering document and workflow versions are pinned to active jobs; a change creates a controlled revision with impact review.

Operation DONE does not imply product QC ACCEPTED or order DELIVERED; each status is separately recorded.

Progress = eligible/accepted quantities and verified milestones. Avoid arbitrary averages of Kanban cards.

Customer dates, milestones and documents are controlled views; risk scores and internal personnel details remain internal unless explicitly shared.

AI cannot independently approve drawings, certify personnel, override safety gates, release QC, or publish plans.

# 09  Delivery validation: pilot plan and stage gates

| Gate | Demonstrable evidence | Go / no-go |
| --- | --- | --- |
| G0 — Setup | Two distinct end-to-end process templates; facility, teams, roles and skills setup | Users and resources fully configured |
| G1 — Data integrity | Sample orders with partial batch + rework + QC, auditable event histories | Counts consistent, versions pinned, no tenant leaks |
| G2 — Scheduling safety | Shift exceptions, cert expiry, double booking and machine downtime tests | All hard-stop cases blocked on API and UI |
| G3 — Operations adoption | Daily sample jobs processed through technician UI with no shadow spreadsheet | Core workflows executed by real users |
| G4 — Customer pilot | Milestones reflect verified events and permission-safe documents | Customer accepts accuracy and granularity |
| G5 — Intelligence readiness | At least several weeks of complete operational event history | Data coverage good enough to calibrate rules/ETA |

# 10  Risks, dependencies and assumptions

| Risk | Business consequence | Mitigation |
| --- | --- | --- |
| Poor event coverage | AI and ETA unreliable | Make shop-floor input simple; completeness dashboard; do not claim precise ETAs |
| Over-customized process engine | Delivery slow, hard-to-maintain rules | Limit V1 nodes and review extension demand |
| Stale qualification records | Unqualified operator assignment | Verified-only eligibility, expiry hard stops, reassessment owners |
| Wrong double-booked resources | Production bottlenecks | Atomic reservation, overlap checks, published revisions |
| Customer sees internal or speculative data | Trust/privacy leak | Dedicated portal projections, RBAC, verified milestones, human-approved dates |
| AI hallucinated operational claims | Poor business decisions | Evidence citations, deterministic calculators, permission boundary |
| Offline duplicate sync | Inflated quantity/progress | Idempotency keys, server-side constraints, conflict review |
| Scope creep into ERP | Timeline and cost exceed budget | Integrate inventory/finance instead of rebuilding everything |

## Discovery decisions pending stakeholder validation

D-01 — Initial target segment: Discrete make-to-order / custom jobs; pilot with 1-2 manufacturers [Working assumption]

D-02 — Operating model: Multi-tenant SaaS; can later add dedicated/on-prem [Recommended]

D-03 — Site timezone: Facility timezone, default Asia/Jakarta; UTC timestamps in backend [Recommended]

D-04 — Workforce truth: Supervisor-approved skill data; HRIS/shift calendar authoritative for availability [Required]

D-05 — AI safety: AI recommends, not publishes irreversible plans or releases QC [Required]

D-06 — Inventory scope: Readiness + reservations; full inventory ERP excluded for MVP [Recommended]

D-07 — Process flexibility: Versioned workflow templates + fixed governance gates [Required]

D-08 — MVP cutoff: R0 P0 features; R1 P1 connected, R2 P2 intelligence, R3 P3 moonshot [Working assumption]

# 11  References & terminology

ISA-95/IEC 62264 memberi kerangka terminologi dan pemisahan level manufaktur—CoreOS ditargetkan pada fungsi MOM/MES Level 3, dengan integrasi ERP Level 4. Ini adalah referensi arsitektur, bukan klaim sertifikasi atau kepatuhan penuh. ISO 22400 menyediakan kerangka KPI manufaktur.

Sumber: https://www.isa.org/standards-and-publications/isa-standards/isa-95-standard

Sumber: https://www.iso.org/standard/56847.html

Glossary: BOM = bill of materials; PPIC = production planning and inventory control; WIP = work in progress; NCR = non-conformance report; OTD = on-time delivery; FPY = first-pass yield; MOM = manufacturing operations management.

# 12  Pilot workshop: decision checklist

Gunakan checklist ini untuk mengonversi rancangan produk menjadi perjanjian kebutuhan yang disetujui stakeholder pilot sebelum implementasi fitur yang sulit diubah.

| Workshop topic | Decision to capture | Owner |
| --- | --- | --- |
| Production unit of tracking | Operation-level / batch / serial; split and rework rules | PPIC + QC |
| Skill policy | Who verifies competence, legal certificate requirements, expiry rules | Supervisor + HSE |
| People calendar | Source for shift, holiday, approved leave, overtime policies | HR + PPIC |
| Machine capacity | Exclusive/non-exclusive resources, maintenance and setup time | Plant Manager |
| Engineering changes | Drawing release and mid-production change authorities | Engineering Lead |
| Material flow | Current stock source, partial-release and substitute policy | Warehouse + PPIC |
| Customer updates | Milestone visibility, confidential data and estimated dates | Sales + Customer Success |
| Data & pilot gates | Two candidate orders, baseline metric owner, pilot evaluation date | Sponsor + Product Owner |

Sign-off: business sponsor, plant manager, engineering lead, PPIC lead, QC lead, and IT/data owner should review the agreed scope, exclusions, business rules, and pilot success criteria.